🔗

Happy Link Claude TLDR

Ticket Summary — Action Plan

Based on Senior Director of Customer Advocacy Review

& Senior Quality Assurance Specialist Feedback

Prepared for: Linksys Tech Support Leadership

Prepared by: Claude AI + Happy Link App Team

Date: June 2026

CONFIDENTIAL  |  INTERNAL USE ONLY

# Executive Overview

The Happy Link Claude TLDR app successfully identifies operational failures in support tickets. This Action Plan transforms it from a passive summary mirror into an active engine for behavioral correction and performance engineering — the definitive QA standard for Linksys Tech Support.

This document outlines 5 structured action items across two pillars:

- PILLAR 1: Technical & Architecture Upgrades — making the data work harder.

- PILLAR 2: Feature & Report Upgrades — making agents better at their jobs.

Each action item includes: priority level, implementation effort, recommended timeline, step-by-step implementation guide, and the operational value delivered.

# Implementation Roadmap

| # | Action | Priority | Effort | Timeline | Owner |
| --- | --- | --- | --- | --- | --- |
| 01 | Trend Intelligence Dashboard — PostgreSQL as Analytics Engine | HIGH | High Effort | 6–10 Weeks | Dev Team |
| 02 | RAG Context Injection — Linksys SOPs in the System Prompt | HIGH | Medium Effort | 3–5 Weeks | Dev Team + QA |
| 03 | Accountability Ledger — Per-Agent FCR & SLA Scorecard | HIGH | Medium Effort | 3–4 Weeks | Dev Team |
| 04 | Coaching Snippets — AI-Generated Correct Handling Scripts | MEDIUM | Low Effort | 1–2 Weeks | Dev Team + QA |
| 05 | Automated Action Triggers — Escalation Webhook to Slack / HappyFox | MEDIUM | Medium Effort | 2–3 Weeks | Dev Team + Operations |

Recommended sequence: Actions 01 and 02 should run in parallel (Weeks 1–5). Actions 03 and 04 follow immediately. Action 05 is the final integration milestone.

# PILLAR 1 — Technical & Architecture Upgrades

These upgrades build the data infrastructure and AI intelligence layer that all future features depend on. Start here.

| ACTION 01 Trend Intelligence Dashboard — PostgreSQL as Analytics Engine |  |  |  |
| --- | --- | --- | --- |
| PRIORITY HIGH | EFFORT High Effort | TIMELINE 6–10 Weeks | OWNER Dev Team |
| - Create new PostgreSQL table: ticket_insights — stores ticket_id, agent_names, verdict_text, insight_text, callback_breaches, csat_score, saved_at, team_name, category. |  |  |  |
| - On every new AI analysis in app.py, extract and INSERT into ticket_insights alongside the existing executive_reports save. |  |  |  |
| - Write aggregation SQL views: weekly_closure_rates, agent_callback_breach_totals, premature_resolution_counts by team and date range. |  |  |  |
| - Build a new Streamlit page (page='📊 Trends Dashboard') with date-range picker, team filter, and KPI cards: premature closures %, callback breach count, avg CSAT per team. |  |  |  |
| - Add Plotly bar + line charts showing week-over-week trends per metric. |  |  |  |
| - Add agent leaderboard table ranked by breach count and CSAT score. |  |  |  |
| - Present to Leadership: 'Are premature ticket closures up 15% across Concentrix this week?' answered in real time. |  |  |  |

Operational Value: Leadership can answer in real time — 'Are premature ticket closures up 15% across Concentrix this week?' or 'Which team lead is approving internal meetings during active callback windows?'

| ACTION 02 RAG Context Injection — Linksys SOPs in the System Prompt |  |  |  |
| --- | --- | --- | --- |
| PRIORITY HIGH | EFFORT Medium Effort | TIMELINE 3–5 Weeks | OWNER Dev Team + QA |
| - Gather all Linksys SOPs as text: property square-footage thresholds, cascading mesh node limits, RSSI tolerances (e.g. -65 dBm), callback scheduling policy, warranty escalation rules. |  |  |  |
| - Create a sops.txt or sops.json file in the project directory with structured sections per product line. |  |  |  |
| - In app.py, load the SOP file at startup and inject a SOP CONTEXT block into SYSTEM_PROMPT dynamically. |  |  |  |
| - Update the SYSTEM_PROMPT to instruct Claude: 'Flag any agent action that deviates from the SOP baselines above. Be specific — quote the threshold breached.' |  |  |  |
| - Add a new JSON field to Claude output: 'sop_violations': [{'rule': '...', 'agent': '...', 'detail': '...'}]. |  |  |  |
| - Display SOP Violations as a new collapsible section in both the Streamlit app and the HTML report with a red warning badge. |  |  |  |
| - QA team reviews and iterates on SOP content quarterly to keep context current. |  |  |  |

Operational Value: Claude stops summarising what happened and starts flagging deviations from Linksys technical baselines with pinpoint accuracy — e.g. 'Agent advised 3-node mesh setup for 4,200 sq ft property. SOP maximum is 3 nodes at -65 dBm RSSI. Threshold exceeded.'

# PILLAR 2 — Feature & Report Upgrades

These upgrades transform the executive report from an administrative list into a direct coaching and accountability tool for Team Leads.

| ACTION 03 Accountability Ledger — Per-Agent FCR & SLA Scorecard |  |  |  |
| --- | --- | --- | --- |
| PRIORITY HIGH | EFFORT Medium Effort | TIMELINE 3–4 Weeks | OWNER Dev Team |
| - In _build_agents_html(), add per-agent FCR Violation detection: scan for status changes to 'Resolved' followed by a customer reply within 48 hours — flag as premature resolution. |  |  |  |
| - Add SLA Breach detection: find status changes to 'Pending' or 'Waiting' with no follow-up within the committed callback window (default 24h, configurable). |  |  |  |
| - Calculate breach duration in hours/minutes: 'Missed by 3h 22m' displayed per agent row. |  |  |  |
| - Update the Agents Involved table columns to: Name ¦ Role ¦ Messages ¦ FCR Violations ¦ SLA Breaches ¦ Active Dates ¦ Contribution. |  |  |  |
| - Color-code FCR and SLA cells: green (0 breaches), amber (1), red (2+). |  |  |  |
| - Add a summary badge at the top of the Agents section: e.g. '2 FCR violations · 1 callback breach detected'. |  |  |  |
| - Export these metrics into ticket_insights table (Action 01) so they feed the Trends Dashboard. |  |  |  |

Operational Value: A Team Lead opens the report and immediately sees — without any additional manual calculation — exactly who caused each FCR violation and SLA breach and by how long. Direct coaching session material, ready to use.

| ACTION 04 Coaching Snippets — AI-Generated Correct Handling Scripts |  |  |  |
| --- | --- | --- | --- |
| PRIORITY MEDIUM | EFFORT Low Effort | TIMELINE 1–2 Weeks | OWNER Dev Team + QA |
| - Add a new JSON field to SYSTEM_PROMPT output: 'coaching_notes': [{'opportunity_index': 0, 'correct_script': '...', 'policy_reference': '...'}]. |  |  |  |
| - For each item in 'opportunities', Claude must generate: what the agent should have said or done instead, and which policy this references. |  |  |  |
| - In the Opportunities expander (Streamlit) and <details> block (HTML report), display each opportunity with an expandable coaching note below it. |  |  |  |
| - Style the coaching note as a green box: 'Correct Handling: ...' with a Policy Reference tag. |  |  |  |
| - Example output — Opportunity: Premature resolution by GirlyJoy on May 01. Coaching Note: Standard Policy: Set ticket to Pending and schedule a timed outbound callback task instead of resolving. |  |  |  |
| - QA team reviews coaching notes monthly and adds to SOP file (Action 02) if new patterns emerge. |  |  |  |

Operational Value: The app stops just identifying mistakes and starts teaching agents how to fix them. Every QA finding is paired with the exact correct handling script — reducing repeat violations.

| ACTION 05 Automated Action Triggers — Escalation Webhook to Slack / HappyFox |  |  |  |
| --- | --- | --- | --- |
| PRIORITY MEDIUM | EFFORT Medium Effort | TIMELINE 2–3 Weeks | OWNER Dev Team + Operations |
| - Add SLACK_WEBHOOK_URL and HAPPYFOX_ESCALATION_QUEUE_ID to .streamlit/secrets.toml. |  |  |  |
| - Create _evaluate_severity(ai, ticket) function: returns 'SEVERE' if CSAT <= 2, legal/lawyer/management in verdict, or callback_breaches >= 2. |  |  |  |
| - In the Streamlit app, when severity == SEVERE, render a red banner: 'SEVERE RISK DETECTED' with an 'Escalate to Executive Advocacy Squad' button. |  |  |  |
| - On button click, POST to Slack webhook with ticket ID, subject, agent names, CSAT, verdict summary, and direct HappyFox link. |  |  |  |
| - Simultaneously, POST to HappyFox API to reassign ticket to the Executive Advocacy Queue and add an internal note: 'AUTO-ESCALATED by Happy Link Claude — Severe Risk.' |  |  |  |
| - Log all escalations to a new PostgreSQL table: escalation_log with ticket_id, triggered_at, reason, triggered_by. |  |  |  |
| - Add escalation history view to Trends Dashboard (Action 01): escalations per week by team. |  |  |  |

Operational Value: Bridges the gap between insight and action. A Severe Risk ticket that previously sat unnoticed for 24+ hours is now pushed to the Executive Advocacy Squad in seconds — bypassing standard tier queues entirely.

# Summary & Final Verdict

The Gemini review is correct: the app is highly effective at identifying operational flaws. By implementing these 5 actions, the tool shifts from 'What went wrong?' to 'How do we systematically prevent this from happening on the next call?' — and becomes the definitive standard for Linksys Quality Assurance.

## What We Are Building Towards

- A living QA system that learns from every ticket analysed.

- Automated agent scorecards that Team Leads can use directly in coaching sessions.

- Claude-powered coaching scripts that teach agents the right behaviour — not just flag the wrong one.

- An escalation engine that routes severe cases to leadership in seconds, not days.

- A trend intelligence dashboard that gives Leadership real-time visibility into team performance.

Happy Link Claude TLDR  |  Action Plan  |  Confidential  |  June 2026