# Status Report: Happy Link Claude TLDR Ticket Summary

Author: Ashley Alayon    Date: June 16, 2026    Period: June 1–16, 2026

## Executive Summary

The TLDR Ticket Summary app has evolved from a basic ticket summarizer into a full QA coaching platform in two weeks. The core QA scorecard system (dual scoring, coaching notes, resolution taxonomy) shipped first, followed by three Gemini-audit-driven features: premature close detection, callback breach tracking, and complex environment checklists. A session-grouped “What Happened” view replaced the raw update dump. All features are live in both the Streamlit UI and downloadable HTML reports. PR #1 is open against master with all work pushed.

## Overall Status

🟢 On Track

## Key Metrics

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| Codebase size (app.py) | — | 2,528 lines | 🟢 |
| QA scoring dimensions | 2 | 2 (Tech + Handling) | 🟢 |
| Gemini audit features | 3 | 3 of 3 | 🟢 |
| UI sections in report | — | 21 sections | 🟢 |
| PR #1 status | Pushed | Open, up to date | 🟢 |
| Test ticket #127492 | Verified | Pending re-test | 🟡 |

## Accomplishments This Period

QA Scorecard System — Dual 1–5 scoring (Technical Accuracy + Customer Handling), resolution quality taxonomy, efficiency rating, coaching priority (URGENT / REVIEW / GOOD), and coaching notes with correct scripts and policy refs

Premature Close Detection — Flags agents closing without confirmed fixes; detects “Observe and Close” KPI manipulation pattern

Callback Breach Tracking — Logs every callback promise, cross-references actual follow-up, marks Honored vs Breached

Complex Environment Checklist — 5-point diagnostic for 4+ node mesh networks (Node Inventory, RSSI, Wired Bypass, Topology, Firmware)

Session-Grouped “What Happened” — Replaced raw update dump with sessions split by date gaps and key events, color-coded actors, inline flag badges, summary bar

Interactive Visualizations — Sankey handoff diagram, donut chart, swimlane with critical event markers, dot timeline

HTML Report Parity — All new features render in the downloadable HTML report with collapsible panels and Plotly charts

PR #1 Pushed — All work committed and pushed to feature/qa-scorecard-sections

## In Progress

| Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Test ticket #127492 with new prompt | Ashley | Pending | Cache cleared — needs re-analysis to verify all new sections populate |
| PR #1 review and merge | Ashley | Ready for review | 3 commits on feature/qa-scorecard-sections, open against master |

## Risks and Issues

| Risk / Issue | Impact | Mitigation |
| --- | --- | --- |
| API credit consumption | Medium | Using claude-sonnet-4-6 (not opus). Prior $19.64 credit drain incident — monitor usage closely |
| Single-file architecture (2,528 lines) | Low | Functional for now as internal tool; split into modules if team grows |
| New prompt fields untested at scale | Medium | Test with ticket #127492 first, then sample 3–5 other tickets |

## Decisions Needed

| Decision | Context | Recommendation |
| --- | --- | --- |
| Merge PR #1 to master? | All core + Gemini features built and pushed | Merge after verifying ticket #127492 test passes |
| Pursue Phase 2 features? | Gemini memo suggested 3 more: Trend Dashboard, RAG with SOPs, Slack webhooks | Prioritize based on coaching impact — Trend Dashboard likely highest value |

## Next Period Priorities

Test ticket #127492 — Verify all new QA sections populate correctly with the updated prompt

Merge PR #1 — Once testing confirms, merge to master

Sample additional tickets — Test 3–5 varied tickets (simple, complex, escalated) to validate robustness

Scope Phase 2 — Decide on Trend Intelligence Dashboard, RAG context, or Slack webhook integration

GitHub: github.com/noyaladurtsa-sys/TLDR-Ticket-Summary    Generated 2026-06-16